## Slide 1: Bond Oversight Committee Meeting
Second Quarter 2015
July 29, 2015

## Slide 2: Construction update
Group 1 construction progressing
Group 2 projects moving into construction documents phase
CMAR contracts approved for 7 projects in Groups 3 & 4

## Slide 3: Project highlights
Sterling HS
First concrete tilt wall raised at site

## Slide 4: Project highlights
DeBakey HS
Site cleared and drilling of piers is underway

## Slide 5: Project highlights
Mickey Leland
Groundbreaking held for new school
Grady MS
Vertical construction celebrated with beam-signing
Worthing HS
Brick facade added to classroom wing

## Slide 6: Bond design
All projects are now out of planning and into design
Group 2 projects are finishing DD phase and moving into CD phase
Design charrettes were held for 13 schools: Kashmere, Scarborough, Westbury, Austin, Askew, Wharton, YWCPA, Garden Oaks, Pilgrim, Wilson, Sam Houston, Madison, and Jordan.

## Slide 7: Doing Business
Office of Business Assistance held and participated in multiple programs to promote HISD business opportunities
M/WBE commitments for contracts awarded to date:
  Professional Services represent 51%
  CMARs represent 20% to 40%

## Slide 8: M/WBE networking events
Interagency Mentor Protégé Program
Workshop Wednesdays:
April – “Meet the Experts, Ask Procurement”
May – “Let’s Talk Construction: RFP/CSP/RFQ”
June – “M/WBE Documentation Conversation”

## Slide 9: M/WBE outreach events
Greater Houston Business Procurement Forum
Houston Hispanic Chamber of Commerce: 22nd Annual Luncheon & Business Expo
Houston Minority Supplier Development Council: HMSDC Ignite Your Success, Procurement Roundtable
Goodwille Pierre, LLC – The Pierre Firm: Success in Business: HISD Bond Program

## Slide 10: M/WBE commitment
Certified Minority/Women Owned Businesses Breakdown
2012 Professional Service Projects*
* Design and Program Management Firms, as of June 30, 2015

## Slide 11: Bond financial report
The total for the 2012 Bond Program is $1.89 billion, and the issuance of the bonds has been planned in four sales.
Commitments of $459,626,853 (including encumbrances of $296,647,422 and actual expenditures of $162,979,431) leaving $1,430,373,147 of available funding.
Chart: Total Bond Referendum $1.89 billion (issuance sales in millions)
 | 340 | 350 | 20 | 20
Total Budget, Commitments & Available Funding to Date Total Budget: $1.89 billion
(issuance sales in millions)

## Slide 12: Communications
Created handbook for project managers on community relations
Held brown bag lunch for bond staff on effective social media
Working with PATs to proactively address communications needs
Provided communications support for Mickey Leland groundbreaking
Coordinated 4 community meetings
Regular social media, blog, and Facebook updates

## Slide 13: Looking ahead
Community meetings for Groups 2, 3 & 4 schools
Groundbreaking ceremonies for Furr HS and HSLECJ
Additional contracts to be awarded/approved

## Slide 14: Thank you