## Slide 1: Bond Oversight Committee Meeting
Third Quarter 2016
Oct. 25, 2016
Notes: Welcome – Derrick Sanders

## Slide 2: Third Quarter Progress
Six new schools and one classroom addition opened in time for start of 2016-2017 school year
Crews continuing to complete punch lists for new schools
Three construction contracts executed:
  Lawson MS
  YWCPA
  Final Restroom Renovation Package
2016-2017 Openings
Condit Elementary
Mark White Elementary
North Houston Early College HS
South Early College HS
Mandarin Immersion Magnet School
Fonwood ECC (non bond)
Worthing HS (Phase 1) Classroom Addition
Notes: Third Quarter Progress – Derrick Sanders

## Slide 3: Third Quarter Progress
Grand Openings held for North Houston Early College High School and Worthing HS (Phase 1) Classroom Addition
Groundbreaking held for Lawson MS
Almost a dozen more project milestone celebrations scheduled throughout Q4
Worthing HS
Lawson MS
North Houston ECHS
Notes: Third Quarter Progress – Derrick Sanders

## Slide 4: Project Highlights
New school for 750 students
Condit Elementary
New school for 750 students
Mark White Elementary
Notes: New School Project Highlights – Derrick Sanders

## Slide 5: Project Highlights
New school for 400 students at HCC-Northline
North Houston ECHS
New school for 400 students at HCC-South
South ECHS
Notes: New School ProjectHighlights – Derrick Sanders

## Slide 6: Project Highlights
Fonwood ECC (non-bond)
New early childhood center for 500 - 600 students
Mandarin IMS
New school for 750 -900 students
Notes: New School ProjectHighlights – Derrick Sanders

## Slide 7: Project Highlights
First Day of School: 21st Century Learning in Action
Notes: New School Project Highlights: Cue to play first day of school compilation video showcasing new buildings and 21st century learning -- Derrick Sanders

## Slide 8: Construction Highlights
Sterling Aviation High School
New school for 1,600 – 1,800 students
Target Completion Date: Q1 2017
Revised east patio at bus drop off
Gym wood floor ready for installation
Notes: Construction Highlights – Derrick Sanders

## Slide 9: Construction Highlights
DeBakey High School for Health Professions
Exterior
Atrium
New school for 900 – 1,000 students
Target Completion Date: Q1 2017
Notes: Construction Highlights – Derrick Sanders

## Slide 10: Construction Highlights
Furr High School
Outside corner of face brick installed in place
Roof flooring
New school for 1,000 – 1,300 students
Target Completion Date: Q2 2017
Face brick installed in place on first floor
Notes: Construction Highlights – Derrick Sanders

## Slide 11: Construction Highlights
Wisdom High School
YMCA daycare is framed
Metal siding proceeding on East Neighborhood
New school for 1,700 – 1,900 students
Target Completion Date: Q2 2017
Notes: Construction Highlights – Derrick Sanders

## Slide 12: Construction Highlights
Mickey Leland College Prep Academy for Young Men
Rear view of courtyard
Main school artery
New school for 900 – 1,000 students
Target Completion Date: Q2 2017
Notes: Construction Highlights – Derrick Sanders

## Slide 13: Construction Highlights
Milby High School
Area A: LMI is texturing tilt wall.
Area E & F: Metal R panels being installed
New school for 1,800 – 2,000 students
Target Completion Date: Q3 2017, but expected to be ready for summer school
Notes: Construction Highlights – Derrick Sanders

## Slide 14: Doing Business
Office of Business Assistance held and participated in multiple programs to promote HISD business opportunities
M/WBE commitments for contracts awarded to date:
  Architect projects represent 53.38%
  Construction firm projects represent 22.67%
  Program management firm projects represent 46.91%
  Other projects represent 39.5%
Notes: M/WBE – Alexis Licata

## Slide 15: M/WBE networking events
Workshop Wednesdays
July Achieving your Desired Results
August Overcoming Small Business Obstacles
September Business Strategies & Tax Updates for Small Businesses
Notes: M/WBE – Alexis Licata

## Slide 16: M/WBE outreach events
Greater Houston Black Chamber
East End Chambers of Commerce
Port of Houston: Appreciation Day Business Expo & Lunch
Construction Contractor’s College: How to Do Business with HISD
Houston Minority Supplier Diversity Council: Certification Compliance
Greater Houston Business Procurement Forum & Breakfast
City of Houston Office of Business Opportunity: “I’m Certified, What’s Next?”
Women’s Business Enterprise Alliance
Notes: M/WBE – Alexis Licata

## Slide 17: M/WBE commitment
Certified Minority/Women Owned Businesses Breakdown
2012 Total Combined Projects
Chart: 
| Committed MBE | Committed WBE | Non-M/WBE
2012 Total Combined Projects | 255202580 | 38050899 | 742494359
Committed WBE
$38,050,899 3.67%
Notes: M/WBE – Alexis Licata

## Slide 18: Bond financial report
Original 2012 Bond Program is $1.89 billion, with issuance of bonds planned in four sales. In 2015, Board of Education approved an additional $212.4 million. The total budget now is $2.1 billion.
Commitments of $1,035,747,838 (including encumbrances of $477,650,454 and actual expenditures of $558,097,384) leaving $1,066,702,125 of available funding.
Chart: Bond Referendum $1.89 Billion (issuance sales in millions)
 | 340 | 350 | 0 | 560
2013
(Sold Feb)
2014
(Sold Sept)
2015
2016
(Sold April)
Total Budget, Commitments & Available Funding to Date Total Budget: $2.1 billion
(issuance sales in millions)
Chart: 
| Commitments | Available to Complete Projects
Sales | 1035747838 | 1066702125
Notes: Finance – Sherrie Robinson and Tonya Savoie

## Slide 19: Communications
Developed communication plans for schools transitioning into new buildings
Coordinated 3 grand openings, 3 groundbreaking in Q3 and first week of Q4
Coordinating 8 more milestone celebrations to be held this fall
Posted regular updates to social media, blog
Strategically pitched stories to media outlets
Notes: Communications – Sylvia Wood

## Slide 20: Communications
Conducting survey to assess community engagement
Distributed by principals, as well as the bond website, bond newsletter, and social media
Open through October
Results to be analyzed in Q4
Roughly 650 replies by mid October
Notes: Communications – Sylvia Wood

## Slide 21: Looking ahead
By end of December:
  11 more contracts executed
  35 projects under construction
  Delmar Stadium, Waltrip HS, Jones Futures Academy to be completed
Completion in 2017 Q1:
  Sterling HS
  DeBakey HS for Health Professions
Delmar Stadium
Waltrip HS
Notes: Looking Ahead – Derrick Sanders

## Slide 22: Thank you